SMART Objectives

Project: AI for Environmental Monitoring & Urban Planning
Client: Bradford Council
Team: Sabal Nemkul, Thathsara Abesooriya, Syed Bokhari

What are SMART Objectives?

SMART objectives ensure that project goals are clearly defined and measurable. Each objective must be:

- Specific - clearly defined and focused

- Measurable - quantifiable with clear success criteria

- Achievable - realistic within project constraints

- Relevant - aligned with the project aim and client needs

- Time-bound - tied to a specific deadline

Project Aim

To provide real-time, automated monitoring of urban environments and to detect and track environmental issues efficiently, enabling Bradford Council to make faster, data-driven decisions on waste management and urban cleanliness

SMART Objectives

Objective 1 — Develop an AI-Based System for Real-Time Urban Monitoring

| SMART Criterion | Detail |
| --- | --- |
| Specific | Build and deploy a prototype AI system capable of processing live CCTV video feeds to monitor urban environments for environmental issues including litter and illegal dumping |
| Measurable | The system must process video at 15–30 FPS with a latency of under 200ms, and support at least three simultaneous video sources |
| Achievable | Achieved using MobileNetV3 classification model, OpenCV motion detection, and a Flask-based backend on existing local hardware |
| Relevant | Directly addresses Bradford Council's need for automated, real-time monitoring of public spaces without requiring additional manual CCTV review |
| Time-bound | Prototype to be fully operational by 17 April 2026 |

Success Criteria: System processes live or simulated CCTV feeds at ≥15 FPS, with latency under 200ms, supporting at least three camera inputs simultaneously (KR1.1, KR1.3)

Objective 2 — Automatically Detect and Track Environmental Issues

| SMART Criterion | Detail |
| --- | --- |
| Specific | Train and validate a computer vision model to classify video frames as either waste/litter or non-waste, and flag confirmed dumping events within 5 minutes of occurrence |
| Measurable | Achieve a minimum classification accuracy of 80%; current model achieving 92%. Flag confirmed events within 5 minutes of detection |
| Achievable | Achieved through transfer learning on MobileNetV3 using the Trash Dataset V5 (Roboflow), with data augmentation to improve robustness |
| Relevant | Directly addresses the core problem of undetected littering and illegal dumping in Bradford's public spaces |
| Time-bound | Model training and validation completed by March 2026; integrated into live pipeline by 17 April 2026 |

Success Criteria: Classification accuracy ≥80% (currently 92%), false positive rate within acceptable thresholds, events flagged within 5 minutes of occurrence (KR1.2, KR2.1, KR2.2)

Objective 3 — Analyse Image and Sensor Data for Cleanliness and Green Space Health Assessment

| SMART Criterion | Detail |
| --- | --- |
| Specific | Develop data pipelines that integrate CV detection outputs with geospatial data to quantify litter density, map waste hotspots, and assess green space cleanliness across Bradford |
| Measurable | Generate at least three distinct spatial analyses including litter density maps, waste hotspot clusters, and trend analyses showing degradation or improvement over time |
| Achievable | Achieved using GeoPandas, GIS integration on the Streamlit dashboard, and Bradford Council's existing spatial data layers |
| Relevant | Enables Bradford Council to identify priority areas for intervention and assess the effectiveness of waste management strategies over time |
| Time-bound | Spatial analysis features integrated into the dashboard by 17 April 2026 |

Success Criteria: At least three spatial analyses produced (litter density, hotspot map, trend analysis), GIS outputs correctly overlaid onto Bradford spatial layers (KR1.4, KR3.1, KR3.2, KR3.3)

Objective 4 — Provide Councils with Actionable Insights Through Data Visualisation and Reporting

| SMART Criterion | Detail |
| --- | --- |
| Specific | Design and implement a web-based GIS-compliant dashboard that presents real-time alerts, historical trends, and exportable reports for Bradford Council enforcement officers |
| Measurable | Dashboard must deliver at least three validated, actionable insights for council decision-making; usability evaluated through stakeholder feedback from the Bradford Council representative |
| Achievable | Achieved using Streamlit for the frontend, with real-time data visualisation, GIS mapping, and automated reporting features |
| Relevant | Directly serves the end users (council officers) by translating AI detections into clear, actionable information without requiring technical expertise |
| Time-bound | Dashboard fully functional and demonstrated to Bradford Council representative by 21 April 2026 |

Success Criteria: Dashboard live with real-time alerts, GIS map, trend charts, and exportable reports; at least three actionable insights validated; positive usability feedback from council stakeholder (KR4.1, KR4.2, KR4.3, KR4.4)