PROJECT INITIATION DOCUMENT (PID)

AI-Powered Illegal Dumping Detection System using CCTV

- Project Overview

Urban environments face increasing challenges related to illegal waste dumping, which impacts environmental sustainability, public health, and municipal budgets. Existing CCTV infrastructure is widely deployed but remains reactive rather than intelligent, requiring manual review and delayed intervention. This project proposes an AI-driven intelligent surveillance system that transforms passive CCTV into an automated, real-time monitoring solution, capable of detecting illegal dumping events, generating alerts, and providing actionable insights through an analytics dashboard. The solution is designed as a scalable, commercially viable prototype aligned with smart city initiatives.

- Problem Statement

Local authorities currently lack an automated system that can:

- detect illegal dumping in real time

- distinguish waste from normal activity

- provide immediate alerts and supporting evidence

- generate actionable insights

Existing approaches, including CCTV monitoring and community-based reporting systems, are:

- labour-intensive

- inefficient

- reactive

- prone to false alarms and require continuous manual verification (Dabholkar et al., 2017)

Additionally, alternative methods such as remote sensing are limited in their ability to detect small-scale, real-time dumping events and are often impractical for continuous urban monitoring (Dabholkar et al., 2017). Therefore, there is a clear need for an intelligent, real-time monitoring system capable of improving detection accuracy, response time, and operational efficiency.

3. Business Case & Commercial Viability

This system provides significant value to stakeholders:

Cost Reduction

- Minimises manual CCTV monitoring

- Reduces cleanup costs through early intervention

Operational Efficiency

- Enables rapid response to incidents

- Prioritises high-risk locations

Data-Driven Decision Making

- Identifies dumping hotspots and patterns

- Supports policy and enforcement strategies

Commercial Potential

- Integrates with existing CCTV infrastructure

- Scalable across cities and private sectors

- Potential for SaaS-based deployment

The system demonstrates strong commercial viability as a smart surveillance solution.

Commercial Deployment Model

The system can be deployed as a Software-as-a-Service (SaaS) platform, offering subscription-based access to local authorities and organisations. A potential pricing model could include tiered plans based on the number of cameras monitored (e.g., £50–£200 per camera per month), enabling scalable and sustainable revenue generation.

Return on Investment (ROI)

By reducing manual monitoring and enabling faster response to illegal dumping, the system can significantly lower operational costs. For example, reducing inspection and clean-up delays can result in measurable cost savings for local authorities, improving overall efficiency and resource allocation.

Competitive Positioning

Unlike traditional CCTV systems that rely on manual observation, or standalone object detection models that lack behavioural context, this system combines motion analysis and AI-based classification to deliver a more accurate and efficient real-time solution.

4.  Stakeholders & Team Structure

The project is developed in collaboration with a primary stakeholder, ensuring that the system aligns with real-world requirements and practical use cases.

| Stakeholder | Role | Value |
| --- | --- | --- |
| Serag El Hejazi (Primary Stakeholder / Client) | Evaluate system requirements, provides domain insight. | Ensures real-world relevance and practical applicability |
| Local Authorities | End users of the system | Improved operational efficiency and reduced costs |
| Waste Management Teams | Operational users | Faster response to illegal dumping incidents |
| Residents / Public | Indirect beneficiaries | Cleaner, safer urban environments |

Stakeholder Involvement

The primary stakeholder, Serag El Hejazi, was involved in the project through iterative feedback and validation, ensuring alignment with real-world requirements and practical usability.

The stakeholder’s contributions included:

- Evaluating system functionality to ensure it meets real-world expectations

- Providing feedback on dashboard usability and clarity

- Validating detection outputs and alert mechanisms

- Advising on practical requirements for deployment and use

This iterative feedback loop enabled continuous refinement of the system, improving:

- usability

- accuracy of outputs

- overall system relevance

As a result, stakeholder involvement ensured that the solution is not only technically functional but also practically applicable and commercially viable.

Project Team

The project is developed by a multidisciplinary team of three, with clearly defined roles reflecting industry-standard software engineering practices.

| Team Member | Role | Responsibility |
| --- | --- | --- |
| Thathsara Abesooriya | AI / Computer Vision Engineer | Design and implementation of detection pipeline, object tracking, and deep learning classification model |
| Sabal Nemkul | Backend Engineer | Development of APIs, server architecture, camera management, and real-time data processing |
| Syed Bokhari | Frontend Developer & Data Analyst | Design of dashboard interface, data visualisation, analytics, and user interaction |

Team Collaboration

The team adopts a modular and collaborative development approach, enabling:

- parallel development across system components

- efficient integration of AI, backend, and frontend modules

- continuous testing and refinement

Regular coordination ensures alignment between components, particularly:

- integration of AI outputs into backend services

- real-time data flow to the dashboard

- consistency between system functionality and stakeholder requirements

This structured team approach demonstrates strong project management and professional engineering practice, aligning with real-world development environments.

5.  Scope Definition

In Scope

- Real-time CCTV video processing

- Detection of stationary objects

- AI-based classification (trash vs non-trash)

- Event logging and snapshot capture

- Multi-camera support

- Web-based dashboard and analytics

Out of Scope

- Facial recognition or identity tracking

- Automated enforcement actions

- Hardware deployment

- Full-scale city deployment

6. Research Methodology

This project adopts a hybrid methodology combining the CDIO framework, Agile development practices, and experimental AI design to develop a real-time illegal dumping detection system.

CDIO Framework

The project follows the Conceive–Design–Implement–Operate (CDIO) lifecycle:

- Conceive:
The problem of illegal dumping was identified in collaboration with the stakeholder, and system requirements were defined based on real-world needs.

- Design:
A multi-stage system architecture was designed, incorporating computer vision, deep learning, backend infrastructure, and a user-facing dashboard.

- Implement:
The system was developed through modular implementation, including the detection pipeline, classification model, backend services, and dashboard interface.

- Operate:
The system was tested using video data, with performance evaluated in terms of detection accuracy, response time, and usability. Stakeholder feedback was used to refine the system.

Agile Development Approach

The project was developed using an Agile, team-based approach, allowing parallel development across components. Tasks were divided among team members (AI, backend, frontend), with continuous integration and iterative improvements based on testing and stakeholder feedback.

Experimental AI Approach

An experimental methodology was adopted for the AI component, involving:

- evaluation of detection and classification techniques.

- parameter tuning and threshold optimisation.

- iterative testing to improve accuracy and reduce false positive.

## System Architecture & Technical Design

The system follows a modular architecture consisting of four main stages: video input and preprocessing, motion detection and object tracking, AI-based classification, and dashboard visualisation. This modular design enables scalability, maintainability, and independent optimisation of each component.

Model Selection Justification

A lightweight convolutional neural network (MobileNetV3) was selected due to its balance between computational efficiency and accuracy, making it suitable for real-time deployment on limited hardware

Performance Targets

The system is designed to achieve high detection accuracy (>80%), low false positive rates, and real-time processing performance, ensuring practical usability in real-world scenarios.

7. Disciplinary Knowledge & Data Availability

Knowledge Domains

- Computer Vision

- Deep Learning

- Software Engineering

- Data Analytics

- Real-Time Systems

Data Availability

- Pre-recorded CCTV footage

- Custom-labelled dataset

- Simulated scenarios

Data Challenges

- Limited labelled data

- environmental variability

- class imbalance

Addressed using:

- transfer learning

- preprocessing

- threshold tuning

10. Project Management Approach

Methodology: Agile Team-Based Development

The project adopts an Agile, team-based development methodology, enabling flexibility, continuous improvement, and efficient collaboration across team members.

- Modular task allocation:
The system was divided into key components (AI pipeline, backend infrastructure, and frontend/dashboard), allowing each team member to specialise in their domain while ensuring parallel development. This modular approach reduced development bottlenecks and simplified integration.

- Iterative development:
The system was developed incrementally, with features implemented and refined in cycles. Each iteration incorporated testing results and stakeholder feedback, enabling continuous improvement in system performance and usability.

- Continuous testing and integration:
Components were regularly integrated and tested to ensure compatibility between modules. This approach minimised integration issues and ensured that the system remained functional throughout development.

Stakeholder Engagement

Stakeholder involvement followed a structured, iterative process:

- Initial requirement gathering:
The stakeholder provided insights into real-world challenges and expectations, helping define system requirements and success criteria.

- Mid-project review:
The system design and intermediate outputs were evaluated, allowing early identification of usability issues and refinement of system functionality.

- Final evaluation:
The completed system was assessed based on detection performance, usability, and practical applicability, ensuring alignment with real-world needs.

This engagement ensured that the system remained user-focused, relevant, and practically deployable.

Risk Management

| Risk | Description | Mitigation |
| --- | --- | --- |
| Low detection accuracy | Incorrect classification or missed detections | Model fine-tuning, threshold optimisation, dataset improvement |
| Performance issues | Delays in real-time processing | Code optimisation, efficient algorithms, frame rate control |
| Integration challenges | Difficulty combining system components | Modular design and regular integration testing |
| Data limitations | Insufficient or imbalanced dataset | Use of transfer learning and data augmentation |

Proactive risk management ensured system stability and reliability throughout development.

ADD TIMELINE LATER

Key Deliverables

- detection pipeline prototype

- trained classification model

- backend system and APIs

- interactive dashboard

- final report and documentation

11.  Constraints

The project was developed under several constraints:

- Limited project timeframe:
As an academic project, development was restricted to a fixed duration, limiting the extent of experimentation and optimisation.

- Hardware limitations:
Limited access to high-performance GPUs constrained model training speed and experimentation with more complex architectures.

- Limited labelled data:
The availability of high-quality, domain-specific datasets for illegal dumping was restricted, impacting model training and generalisation.

- Real-time processing requirements:
The system needed to balance computational efficiency with accuracy to ensure real-time performance, imposing design trade-offs.

12.  Limitations

Despite achieving a functional prototype, the system has inherent limitations:

- Sensitivity to environmental conditions:
Changes in lighting, weather, or camera quality can affect detection accuracy.

- Tracking limitations in complex scenes:
The tracking algorithm may struggle in crowded environments or when objects overlap (occlusion).

- False positives and false negatives:
Some non-trash objects may be misclassified as waste, while certain waste items may not be detected.

- Limited generalisation:
The model is trained on a specific dataset and may not perform equally well across all environments without further training.

These limitations highlight areas for future improvement and optimisation.

13.  Challenges & Industrial Implications

Technical Challenges

- Balancing accuracy with real-time performance: Achieving high detection accuracy while maintaining low latency is a key challenge in real-time AI systems.

- Handling occlusion and dynamic environments: Objects may be partially hidden or move unpredictably, making detection and tracking more complex.

- Reducing false positives: Ensuring reliable detection without excessive false alerts is critical for practical deployment.

- Trade-Off Analysis: A key challenge in system design is balancing accuracy with real-time performance. While more complex models can improve detection accuracy, they increase computational cost and latency. Therefore, a trade-off was made by selecting lightweight models that maintain acceptable accuracy while ensuring efficient processing.

- Regulatory Considerations: The deployment of such systems must comply with data protection regulations such as the General Data Protection Regulation, which governs the processing of personal data, including video surveillance in public spaces. This requires measures such as secure data storage, restricted access, and data minimisation to ensure compliance (European Union, 2016).

Data Challenges

- Limited and noisy datasets:
Real-world data often contains inconsistencies, requiring preprocessing and careful model tuning.

- Domain-specific variability:
Differences in environments, camera angles, and types of waste make generalisation difficult.

System Challenges

- Scalability across multiple cameras:
Expanding the system to support multiple concurrent video streams increases computational and architectural complexity.

- Maintaining stable real-time processing:
Ensuring consistent performance under varying loads is essential for reliability.

Industrial Implications

- Demonstrates the feasibility of AI-powered smart surveillance systems in addressing urban challenges.

- Highlights the gap between research prototypes and real-world deployment, particularly in terms of robustness and scalability.

- Emphasises the need for efficient, scalable, and ethically responsible AI systems.

This reflects a strong understanding of the practical challenges of deploying Industrial AI solutions.

14. Opportunities

The project presents several opportunities for future development and commercialisation:

- Smart city integration:
The system can be integrated into existing urban infrastructure to support automated monitoring and decision-making.

- Expansion to other surveillance applications:
The approach can be adapted for detecting other activities such as theft, vandalism, or traffic violations.

- Edge AI deployment:
Deploying the system on edge devices can reduce latency and bandwidth usage, improving efficiency.

- Commercial SaaS platform:
The system can be offered as a cloud-based service, enabling scalable deployment across multiple clients and locations.

15. Ethical Considerations

The deployment of AI-based surveillance systems raises important ethical concerns:

- Privacy concerns:
Continuous monitoring of public spaces may raise issues related to individual privacy and data protection.

- Responsible AI deployment:
Ensuring that the system is used appropriately and does not lead to misuse or over-surveillance is essential.

- Transparency and fairness:
The system should provide clear and explainable outputs, and avoid bias in detection.

Addressing these considerations is critical for public trust, regulatory compliance, and real-world adoption.

References

- Dabholkar, A., Muthiyan, B., Srinivasan, S., Ravi, S., Jeon, H. and Gao, J. (2017) Smart Illegal Dumping Detection. IEEE International Conference on Big Data Computing Service and Applications.

- European Union (2016) Regulation (EU) 2016/679 of the European Parliament and of the Council of 27 April 2016 (General Data Protection Regulation). Available at: https://eur-lex.europa.eu/eli/reg/2016/679/oj (Accessed: 6 April 2026).