Sprint Plan

| Sprint No. | Sprint | Sprint Goal | Sprint Tasks | Deliverables | Team Members Involved | Scrum Master | Meeting Dates | Sprint Review |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0 | Initiation & Planning | Establish project foundations and team structure | • Create mind map • Produce ORK table • Draft project charter • Complete risk assessment • Create communication plan • Produce Ishikawa diagram | • Mind map • ORK table • Project charter draft • Risk assessment • Communication plan • Ishikawa diagram | Sabal Ahmad Thathsara Sabal & Ahmad Sabal Sabal | Sabal | Weekly standups – Monday (12:30 – 1:00 pm) Weekly progress updates – Friday(8am – 10 am) | The team completed all initiation tasks, including early planning documents and risk identification. The project scope and direction were agreed, and the team was aligned to begin design work in the next sprint. |
| 1 | Research & Design | Complete research and produce initial system design artefacts | • Research dashboard design principles • Research anomaly visualisation methods • Research GIS layers and mapping • Create use case diagrams • Create activity diagrams • Produce dashboard wireframes | • Use case diagrams • Activity diagrams • Dashboard wireframes • Research summaries | Sabal Ahmad Thathsara Thathsara & Sabal Sabal Sabal | Sabal |  |  |
| 2 | Prototype Development | Begin technical development and prepare early prototype | • Explore datasets • Test CV model options • Begin dashboard layout prototype • Define integration requirements • Prepare data pipeline outline | • Early dashboard prototype • Dataset shortlist • CV model comparison notes | Ahmad Thathsara Sabal Thathsara Ahmad | Thathsara |  |  |
| 3 | Evaluation & Refinement | Prepare evaluation plan and refine prototype | • Create experiment design • Define evaluation metrics • Improve dashboard interactions • Refine anomaly visualisation • Prepare user testing plan | • Experiment design figures • Updated dashboard prototype • Evaluation plan | Thathsara Ahmad Sabal Ahmad Thathsara | Ahmad |  |  |
| 4 | Finalisation & Reporting | Complete final report and prepare submission | • Write final report • Refine/Finalise GitHub page • Prepare group poster • Prepare presentation slides • Final proofreading | • Final report • GitHub • Group poster • Presentation slides | Sabal Thathsara Ahmad Sabal & Thathsara All | Sabal |  |  |