Sprints Backlog and Retrospective

Sprint 0 – Initiation & Planning

| PBI ID | Sprint Tasks | Owner | Status |
| --- | --- | --- | --- |
| — | Create mind map | Sabal | Done |
| — | Produce ORK table | Ahmad | Done |
| — | Draft project charter | Thathsara | Done |
| — | Complete risk assessment | Sabal | Done |
| — | Create communication plan | Sabal | Done |
| — | Produce Ishikawa diagram | Ahmad | Done |

What went well

- The team quickly aligned on project scope and responsibilities.

- All initial documents were completed on time and to a good standard.

- Communication channels and workflows were established early, reducing confusion.

What didn’t go well

- Some tasks overlapped slightly, causing minor duplication of effort.

- Time estimation for documentation tasks was initially inconsistent.

What we learned

- Clear task ownership prevents overlap.

- Early planning reduces uncertainty in later sprints.

Improvements for next sprint

- Break tasks into smaller, clearer units.

- Review workload distribution before starting the sprint.

Sprint 1 – Research & Design

| PBI ID | Sprint Tasks | Owner | Status |
| --- | --- | --- | --- |
| PBI-8 | Research dashboard design principles | Sabal | Done |
| PBI-8 | Produce dashboard wireframes | Sabal | Done |
| PBI-3 | Research anomaly visualisation methods | Ahmad | Done |
| PBI-5 | Research GIS layers and mapping | Thathsara | Done |
| PBI-9 | Create use case diagrams | Sabal | Done |
| PBI-10 | Create activity diagrams | Sabal | Done |

What went well

- Core research tasks were completed and informed the initial system design.

- Wireframes, use case diagrams, and activity diagrams were produced as planned.

- Team collaboration improved as roles became clearer.

What didn’t go well

- Some research tasks felt rushed due to time pressure.

- Feedback on diagrams (use case, activity) was delayed, causing minor rework.

- Communication gaps led to uneven progress across team members.

What we learned

- Early and consistent communication prevents delays.

- Allocating more time for research improves quality.

Improvements for next sprint

- Schedule mid-sprint check-ins to reduce communication gaps.

- Allow buffer time for feedback and revisions.

Sprint 2 – Prototype Development

| PBI ID | Sprint Tasks | Owner | Status |
| --- | --- | --- | --- |
| PBI-1 | Explore datasets | Ahmad | To Do |
| PBI-1 | Test CV model options | Thathsara | To Do |
| PBI-1 | Begin dashboard layout prototype | Sabal | To Do |
| PBI-2 | Define integration requirements for filters | Sabal | To Do |
| PBI-2 | Prepare data pipeline outline | Ahmad | To Do |

Sprint 3 – Evaluation & Refinement

| PBI ID | Sprint Tasks | Owner | Status |
| --- | --- | --- | --- |
| PBI-3 | Refine anomaly visualisation | Thathsara | To Do |
| PBI-1 | Improve dashboard interactions | Sabal | To Do |
| PBI-4 | Improve detection details panel | Ahmad | To Do |
| PBI-6 | Integrate and refine heatmap overlay | Sabal | To Do |
| PBI-7 | Prepare summary report logic | Ahmad | To Do |

Sprint 4 – Finalisation & Reporting

| PBI ID | Sprint Tasks | Owner | Status |
| --- | --- | --- | --- |
| PBI-7 | Finalise summary report output | Ahmad | To Do |
| PBI-8 | Finalise wireframes for appendix | Sabal | To Do |
| PBI-9 | Finalise use case diagrams | Sabal | To Do |
| PBI-10 | Finalise activity diagrams | Thathsara | To Do |
| — | Write final report | Sabal | To Do |
| — | Prepare group poster | Ahmad | To Do |
| — | Prepare presentation slides | Sabal & Thathsara | To Do |