Final Project Budget Plan

Overview

The project was developed as a prototype using open-source tools; however, a full cost estimation has been calculated to reflect the true cost of development, deployment, and operation in a real-world scenario.

1. Development Cost (Labour)

| Item | Value |
| --- | --- |
| Team Members | 3 (Sabal, Thatsara, Syed) |
| Hourly Rate | £16/hour |
| Weekly Hours (per person) | 20 hours |
| Project Duration | 22 weeks |
| Total Labour Cost | £21,120 |

Calculation:
(£16 × 20 hours × 22 weeks) × 3 people = £21,120

2. Infrastructure & Deployment Costs

| Category | Item | Estimated Cost (£) |
| --- | --- | --- |
| Cloud Services | Hosting, backend, dashboard | 1500 |
| Data Storage | Event logs, video storage | Included |
| GPU (Optional) | Model training hardware | 800 |
| CCTV Cameras | Deployment hardware | 100–200 each |

3. Additional Costs

| Category | Description | Cost (£) |
| --- | --- | --- |
| Unexpected Expenses | Minor hardware, fixes | 500 |
| Data Acquisition | Dataset collection/preparation | Included |

4. Software Costs

| Tool | Cost |
| --- | --- |
| OpenCV | £0 |
| PyTorch | £0 |
| Flask | £0 |
| Python Libraries | £0 |

All tools are open-source, significantly reducing cost

5. Total Project Cost

| Cost Type | Amount (£) |
| --- | --- |
| Labour Cost | 21,120 |
| Cloud & Infrastructure | 1,500 |
| Additional Costs | 500 |
| Total Estimated Cost | £23,120 |

6. Cost Justification

The budget reflects:

- Labour cost as the primary expense (realistic industry scenario)

- Infrastructure cost for deployment and scalability

- Maintenance and contingency costs for system reliability

This aligns with the project charter’s identification of:

- development costs

- integration costs

- maintenance costs

7. Cost vs Value

Despite a total cost of ~£23,000, the system provides:

- Reduced manual monitoring costs

- Faster incident response

- Improved urban cleanliness

- Long-term operational savings

8. Commercial Model (SaaS)

- £50–£200 per camera/month

- Break-even achievable with:

- 10–20 cameras deployed