Exhibition Demo Plan

Yr3 D25

Module: COS6032-E Industrial AI Project
Group: Thathsara Abesooriya, Syed Bokhari, Sabal Nemkul
Submission: Friday 17 April 2026 by 12pm 
Demo Date: Tuesday 21 April 2026

1. Demo Overview

This plan follows the "Wow Effect" and "ABC Demo" principles outlined in Potamianos (2020), combining a live demonstration to maximize credibility and a pre-recorded multi-feed CCTV demo to showcase real-world scalability. The dual-format approach ensures that even if live components encounter issues, there is a polished fallback in place.

Demo Goals

| Goal | How It Is Achieved |
| --- | --- |
| Technology works | Live YOLOv8 cam inference with props physically littered in front of assessors |
| Cool / Wow effect | 4-feed simultaneous CCTV split-screen with detection overlays |
| Relevant to client | Council alert notifications triggered in the dashboard; framed around Bradford council use case |
| Q&A credibility | Prepared answers on accuracy, ethics, GDPR, and scalability |

2. Run of Show — Timing

Total slot: 5–10 minutes (target 8 min, leaving 2 min buffer before Q&A)

| Time | Segment | Owner | Notes |
| --- | --- | --- | --- |
| 0:00–1:00 | Introduction — Problem context, client, brief overview of solution | Sabal | Point to poster for full PID context |
| 1:00–3:30 | Demo 1 — Live Webcam Detection | Designated operator (Sabal) + narrator (Thathsara) | See Section 4 |
| 3:30–5:30 | Demo 2 — Pre-recorded 4-Feed CCTV | Screen presenter (Thathsara) | See Section 5 |
| 5:30–6:30 | Results Summary — Metrics, model performance, key findings | Ahmad | Keep brief — assessors will probe in Q&A |
| 6:30–8:00 | Operate Phase & Council Use Case — How the client would use this in production | Sabal | Refer to poster |
| 8:00+ | Q&A with Assessors | All members | See Section 7 |

3. Demo Concept & Narrative Script

Opening line (1 sentence): "Every day, tones of litter go undetected on UK streets — we've built an AI system that flags it automatically, so council officers can act in real time."

The narrative arc follows: Problem → Solution → Evidence → Scale → Deployment.

- Problem: Bradford Council receives thousands of litter reports annually, yet manual patrols are costly and reactive.

- Solution: A YOLOv8 object detection model trained on real litter categories, feeding into a council dashboard.

- Evidence (Demo 1): Watch it detect litter in real-time, right here, right now.

- Scale (Demo 2): Now watch it handle four CCTV feeds simultaneously.

- Deployment: The model runs on standard hardware, integrates with existing CCTV infrastructure, and triggers council alerts automatically.

4. Demo 1 — Live Webcam Detection

Purpose

Demonstrate real-time YOLOv8 inference credibility. Per Potamianos (2020): "if you wanna be cool, go live" — live demos have a far greater credibility and wow factor than canned alternatives, provided performance is reliable.

Hardware Requirements

| Item | Specification |
| --- | --- |
| Laptop | Demo laptop, fully charged, charger plugged in |
| Camera | External IP camera (≥1080p recommended) |
| Display output | HDMI cable + adapter to big screen/projector |
| Mat/surface | Plain, light-coloured mat placed in front of camera for clear contrast |
| Props | See prop list below |

Props List

Bring at least 4–5 of the following, which must correspond to the model's trained litter categories:

- Plastic bottle

- Crisp / snack packet

- Coffee cup (disposable)

- Food wrapper / sandwich packet

- Newspaper

Note: Confirm each prop triggers reliable detection

Choreography - Step-by-Step

- Open the dashboard/inference window on the big screen before starting narration.

- Show the empty frame — confirm the model outputs "0 detections".

- Narrator says: "Watch what happens when litter enters the scene."

- Team member slowly places Prop 1 (plastic bottle) on the mat.

- Pause 2 seconds — allow detection box to appear.

- Narrator reads aloud: the alert and timestamp.

- Repeat for Prop 2 (crisp packet) — place beside the bottle.

- Show the detection count incrementing in the dashboard.

- For dramatic effect, pick both items up — confirm detections disappear.

- Narrator: "The model detected two items of litter simultaneously, and logged a timestamped alert exactly what a council CCTV system would need.

5. Demo 2 — Pre-recorded 4-Feed CCTV

Purpose

Demonstrate scalability and simulate a real council CCTV monitoring environment. This is the "scale and scope" component that shows the solution working across multiple cameras simultaneously.

Video Clip Requirements

Source 4 video clips showing people littering in different street/public environments.

Each clip should be:

- 30–60 seconds long (the model will have annotated them in advance)

- Showing a different litter type or environment (pavement, bin area, park, parking lot)

Split-Screen Dashboard Layout

Each tile should display:

- Location label

- Live detection count for that feed

- Class overlay (bounding box + label)

When a detection fires: trigger a alert notification bar at the right.

Narration

"Here we have four CCTV feeds running simultaneously. The model processes all four in parallel watch as it picks up litter across different locations and environments, triggering alerts in real time. This mirrors exactly how Bradford's CCTV network would use this system."

6. Rehearsal Plan

Run at least two full rehearsals before demo day, ideally one the day before and one on the morning of 21 April.

Rehearsal Checklist

- Test all props against model — confirm ≥90% detection rate per item

- Run live webcam at the actual venue resolution (test HDMI output on big screen)

- Test 4-feed dashboard plays all clips at correct speed without buffering

- Confirm laptop battery > 80% and charger is packed

- Practice the narrative — each member knows their role

- Time the full run — target 7–8 minutes

- Test with USB webcam AND built-in laptop camera (have both options ready)

- Check lighting conditions in the exhibition room if possible

Role Assignment

| Role | Responsible Member |
| --- | --- |
| Demo 1 operator (runs model) | TBD |
| Demo 1 narrator (describes output) | TBD |
| Demo 2 dashboard presenter | TBD |
| Q&A lead | All members, rotate |

7. Q&A Preparation

Technical Questions

Q: What is your model's mAP and how did you measure it?
A: Report mAP@0.5 on your held-out test set. Explain precision, recall, and F1. Acknowledge that performance may vary on unseen environments and discuss how you mitigated this through data augmentation (flipping, brightness adjustment, mosaic).

Q: Why YOLOv8 specifically?
A: YOLOv8 provides the best balance of real-time inference speed and accuracy for object detection. It runs at 25+ FPS on a standard GPU, making it suitable for live CCTV deployment. It also natively supports export to ONNX and TensorRT for edge deployment on NVIDIA Jetson devices.

Q: How did you collect and prepare your dataset?
A: Reference TACO dataset as the base, plus any custom-collected images. Explain labelling in Roboflow, class distribution, train/val/test split (70/15/15), and augmentation pipeline.

Q: What confidence threshold do you use and why?
A: We use 0.45 during demo (slightly lower than production 0.5) to ensure borderline detections are visible. In production, threshold would be tuned per deployment environment.

Ethical & Policy Questions

Q: What are the privacy implications of deploying this on public CCTV?
A: UK GDPR Article 6 — lawful basis is legitimate interest for public safety. Surveillance Camera Code of Practice compliance (commissioner approval, signage). Faces are not stored or identified — the model detects objects, not people. Data retention policy: flagged footage held for 30 days max.

Q: Could the model be biased against certain communities?
A: Litter types are object categories, not linked to demographics. However, if training data over-represents certain urban environments, the model may perform worse in others. We address this by including diverse scene types in training data and monitoring per-location performance.

Q: What is the sustainability impact?
A: The system helps councils prioritise resources efficiently, reducing unnecessary vehicle patrols. Cleaner streets reduce microplastic contamination and improve public health outcomes. Aligned with UN SDG 11 (Sustainable Cities) and SDG 3 (Good Health).

Business / Deployment Questions

Q: How would a council actually deploy this?
A: Integration with existing CCTV infrastructure via RTSP stream → YOLOv8 inference on edge device (Jetson Nano) or cloud (AWS/Azure) → REST API → council operations dashboard. Estimated cost per camera: £500 hardware + cloud hosting.

Q: What does the council officer actually see?
A: A dashboard showing a map of the city with flagged locations, time-stamped detections, severity scores, and a queue of incidents for collection teams to act on.

Q: What's next for this project?
A: Phase 2 would involve a Bradford City Council pilot, model fine-tuning on Bradford-specific footage, integration with council waste management systems, and a formal evaluation with environmental officers.

8. Contingency Plan

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Webcam fails to connect | Medium | Pre-load backup video of Demo 1 (same footage, same props, pre-recorded) |
| Model fails to detect a prop | Low | Lower confidence to 0.35. Use the "known-good" prop (one that always detects). |
| HDMI / display issue | Low | Bring 2 HDMI adapters. Know how to project from laptop screen directly. |
| Laptop crash | Very Low | USB drive with all files. Second team member laptop as hot spare. |
| Poor room lighting | Medium | Bring a small desk lamp. Use a white/light mat under props for contrast. |
| Dashboard crashes | Low | Have the raw OpenCV window as fallback for Demo 1. Static screenshot of 4-feed for Demo 2. |
| Internet drops | N/A | All inference is fully offline. No internet dependency. |

9. Demo Preparation Checklist (Pack the Night Before)

- Laptop (charged)

- Charger + power strip (extension lead if needed)

- HDMI cable + USB-C/HDMI adapter

- USB webcam

- Props (plastic bottle, crisp packet, coffee cup, cigarette butt, food wrapper)

- Light-coloured mat/cloth

- USB drive with: trained model weights (best.pt), demo scripts, backup pre-recorded Demo 1 video, 4-feed dashboard

- Printed copy of Q&A notes (for reference, not to read from)

10. References

Potamianos, A. (2020) How to Create a Killer Demo for your Deep Tech Startup, Behavioral Signals — Emotion AI, Medium, 10 June. Available at: https://medium.com/behavioral-signals-ai/how-to-create-a-killer-demo-for-your-deep-tech-startup-63f5cd5cd478 (Accessed: 16 April 2026).

Jocher, G. et al. (2023) Ultralytics YOLOv8, GitHub. Available at: https://github.com/ultralytics/ultralytics (Accessed: 16 April 2026).

Rios, P. et al. (2020) 'TACO: Trash Annotations in Context for Litter Detection', arXiv preprint arXiv:2003.06975. Available at: https://arxiv.org/abs/2003.06975 (Accessed: 16 April 2026).

Information Commissioner's Office (2023) Guide to UK GDPR. Available at: https://ico.org.uk/for-organisations/guide-to-data-protection/guide-to-the-general-data-protection-regulation-gdpr/ (Accessed: 16 April 2026).

Surveillance Camera Commissioner (2021) Surveillance Camera Code of Practice. Home Office. Available at: https://www.gov.uk/government/publications/surveillance-camera-code-of-practice (Accessed: 16 April 2026).