ROAM Analysis

| Risk | Category | Action Taken / Justification |
| --- | --- | --- |
| Unclear project scope at start | Resolved | Addressed during Sprint 0 via project charter, ORK table, and mind map. |
| Late feedback on diagrams | Owned | Team acknowledged delay in Sprint 1 and committed to earlier sharing in future sprints. |
| Rushed research tasks | Accepted | Sprint 1 and 2 research was time-limited; team accepted reduced depth to maintain timeline. |
| Communication gaps | Owned | Identified in Sprint 1 and 2 retrospectives; team agreed to increase mid-sprint check-ins. |
| Dataset availability issues | Mitigated | Team explored multiple sources and shortlisted viable datasets during Sprint 2. |
| CV model uncertainty | Mitigated | Early testing in Sprint 2 helped identify suitable models and reduce risk. |
| Integration complexity | Accepted | Integration planning deferred to later sprints due to limited scope; risk acknowledged. |
| GIS integration complexity | Accepted | Team lacks access to geolocation metadata for video sources; map-based linking will be limited. |
| Diagram clarity and consistency | Resolved | Diagrams were revised and finalised in Sprint 4 for inclusion in the report. |
| Presentation readiness | Owned | Team assigned roles and began preparing slides and poster in Sprint 4. |