Roles & Responsibilities Table

| Team Member | Role | Key Responsibilities |
| --- | --- | --- |
| Thathsara Abesooriya | AI Engineer | Design and implementation of detection pipeline, object tracking, and deep learning classification model; model optimisation and evaluation |
| Sabal Nemkul | Backend Engineer | Development of APIs, server-side logic, real-time data processing, camera integration, and system architecture |
| Syed Bokhari | Frontend Developer & Data Analyst | Design and implementation of dashboard interface, data visualisation, analytics, and user interaction |
| Serag El Hejazi | Stakeholder / Client | Provide domain knowledge, validate system requirements, evaluate outputs, and provide feedback on usability and deployment |

The team structure reflects a multidisciplinary, industry-aligned development approach, enabling parallel development and efficient integration of AI, backend, and frontend components.

2. RACI Matrix Responsibilities

- R (Responsible): Performs the task

- A (Accountable): Ultimately responsible for outcomes

- C (Consulted): Provides input and feedback

- I (Informed): Kept updated on progress

RACI Matrix

| Task / Activity | AI Engineer | Backend Engineer | Frontend/Data Analyst | Stakeholder |
| --- | --- | --- | --- | --- |
| Problem definition & requirements | C | C | C | A |
| System architecture design | R | R | R | C |
| Data collection & preparation | R | C | R | I |
| Model development & training | R | I | C | I |
| Backend development | I | R | C | I |
| Dashboard development | C | C | R | I |
| Data visualisation & analytics | C | C | R | I |
| System integration | R | R | R | I |
| Testing & validation | R | R | R | I |
| Performance optimisation | R | R | C | I |
| Deployment preparation | C | R | R | C |
| Final evaluation & feedback | C | C | R | I |