Objective 1: Develop a real-time AI system for illegal dumping detection

| Key Result | Description | Status / Notes |
| --- | --- | --- |
| KR1.1 | Develop a working prototype capable of processing CCTV video streams in real time | Achieved – system successfully processes live and recorded feeds |
| KR1.2 | Achieve ≥80% classification accuracy for waste detection | Partially Achieved – approximately 80% accuracy achieved but parameters needs to be adjusted |
| KR1.3 | Maintain real-time performance (15–30 FPS, <200ms latency) | Achieved – meets real-time processing requirements |
| KR1.4 | Support scalability across multiple camera inputs | In Progress – initial multi-camera support implemented but requires optimisation |

Objective 2: Detect and analyse illegal dumping behaviour

| Key Result | Description | Status / Notes |
| --- | --- | --- |
| KR2.1 | Implement motion detection and object tracking pipeline | Achieved – background subtraction (MOG2) and tracking implemented |
| KR2.2 | Detect stationary objects as indicators of dumping behaviour | Achieved – event-based detection working |
| KR2.3 | Classify objects using a CNN (MobileNetV3) | Achieved – real-time classification integrated |
| KR2.4 | Reduce false positives through optimisation and threshold tuning | In Progress – performance improved but still affected by complex scenes |

Objective 3: Generate insights through data analysis and visualisation

| Key Result | Description | Status / Notes |
| --- | --- | --- |
| KR3.1 | Log and store detected events with metadata (timestamp, confidence, snapshot) | Achieved – structured event logging implemented |
| KR3.2 | Analyse event data to identify trends and patterns | Achieved – basic trend analysis performed |
| KR3.3 | Develop a real-time dashboard for alerts and analytics | Achieved – Flask-based dashboard implemented |
| KR3.4 | Provide spatial (GIS-based) visualisation of events | Achieved – partially implemented, requires further refinement |

Objective 4: Deliver a usable and scalable system for stakeholders

| Key Result | Description | Status / Notes |
| --- | --- | --- |
| KR4.1 | Develop a web-based dashboard for real-time monitoring | Achieved – fully functional dashboard |
| KR4.2 | Enable real-time alerts and live video streaming | Achieved – SSE and MJPEG streaming integrated |
| KR4.3 | Improve usability and accessibility for non-technical users | Achieved – interface refined based on testing feedback |
| KR4.4 | Validate system through testing and stakeholder feedback | In Progress – demonstration completed, further validation required |