Risk Management Table

| Risk ID | Risk Description | Impact | Likelihood | Response Type | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| R1 | Privacy concerns (GDPR compliance) | High | Medium | Control | Anonymise data, restrict access, ensure GDPR compliance and secure storage |
| R2 | Poor quality video data | Medium | High | Control | Apply preprocessing, optimise model for low-resolution input |
| R3 | Limited labelled data | High | High | Control | Use transfer learning, augmentation, and manual labelling |
| R4 | No access to council CCTV data | High | Medium | Accept | Use public datasets and simulated data; document limitations |
| R5 | Environmental variability | Medium | High | Control | Train on diverse data, apply augmentation, optimise thresholds |
| R6 | High false positives | High | Medium | Control | Tune thresholds, improve dataset, refine model |
| R7 | High false negatives | High | Medium | Control | Improve recall through tuning and dataset expansion |
| R8 | Real-time performance issues | High | Medium | Control | Use lightweight models, optimise processing and FPS |
| R9 | Integration issues (AI + backend + dashboard) | Medium | Medium | Control | Modular design, frequent integration testing |
| R10 | Scalability limitations | High | Medium | Control | Design scalable architecture, optimise data handling |
| R11 | Hardware limitations (no GPU) | Medium | High | Accept | Optimise for CPU, reduce model complexity |
| R12 | Stakeholder feedback delays | Medium | Medium | Accept | Schedule meetings, proceed iteratively if needed |
| R13 | Model overfitting | Medium | Medium | Control | Use validation, regularisation, cross-validation |
| R14 | Data imbalance | Medium | High | Control | Apply resampling, class weighting |
| R15 | Ethical misuse of system | High | Low | Avoid | Define strict usage policies, restrict access, ensure transparency |
| R16 | Dashboard performance issues | Medium | Medium | Control | Optimise queries, reduce data load, implement caching |
| R17 | Poor dashboard usability | Medium | Medium | Control | Apply user-centred design, gather stakeholder feedback |
| R18 | Failure of real-time dashboard updates | High | Medium | Control | Use asynchronous processing and efficient pipelines |
| R19 | Inaccurate event logging | High | Medium | Control | Validate timestamps, implement error handling |
| R20 | GIS mapping inaccuracies | High | Medium | Control | Validate coordinates, test mapping accuracy |
| R21 | GIS-backend incompatibility | Medium | Low | Avoid | Select compatible tools (e.g., standard APIs), test early |
| R22 | Data inconsistency (AI vs GIS) | High | Medium | Control | Implement validation and synchronisation checks |
| R23 | GIS scalability (multiple cameras) | Medium | Medium | Control | Use clustering, optimise rendering |
| R24 | Dashboard security risks | High | Low | Avoid | Implement authentication, role-based access control |

Risk Severity Color Coding

To support risk prioritisation, risks are categorised using a colour-coded system based on their combined impact and likelihood:

- (RED) High Risk: Requires immediate attention and active mitigation

- (yellow) Medium Risk: Requires monitoring and mitigation where necessary

- (Green) Low Risk: Acceptable risk, monitored with minimal intervention

2. Probability Definition

Likelihood Scale

| Level | Description | Approximate Likelihood |
| --- | --- | --- |
| Low | Unlikely to occur | < 10% |
| Medium | Possible occurrence | 10% – 49% |
| High | Likely to occur | ≥ 50% |

3. Impact Definition

Impact Scale

| Level | Description |
| --- | --- |
| Low | Minor impact on system performance with minimal disruption |
| Medium | Noticeable impact requiring adjustments or delays |
| High | Significant impact affecting system functionality or project success |

4. Likelihood–Impact Matrix

Risk Matrix

| Likelihood↓ / Impact → | Low | Medium | High |
| --- | --- | --- | --- |
| High | Medium | High | High |
| Medium | Low | Medium | High |
| Low | Low | Low | Medium |