Resource Allocation Plan

1. Overview

Resources were strategically allocated across human, hardware, software, data, and time domains to support the development of a real-time AI-powered illegal dumping detection system. A modular and parallel allocation strategy was adopted to maximise efficiency, reduce bottlenecks, and enable simultaneous development across system components. Resource decisions were made considering key project constraints, including limited GPU access, real-time processing requirements, and dataset availability.

2. Human Resources

| Role | Responsibilities | Allocation (%) | Justification |
| --- | --- | --- | --- |
| AI Engineer | Detection pipeline, model training, optimisation | 40% | Highest workload due to model experimentation, tuning, and evaluation |
| Backend Engineer | APIs, data processing, system integration | 30% | Critical for real-time processing and system communication |
| Frontend Developer & Data Analyst | Dashboard, visualisation, analytics | 20% | Lower relative complexity but essential for usability |
| Stakeholder | Feedback, validation, requirements | 10% | Periodic involvement for validation and refinement |

The AI component required the highest allocation due to:

- iterative model training and optimisation

- handling data challenges (imbalance, noise)

- achieving real-time performance

Backend and frontend development were performed in parallel, reducing development time and enabling continuous integration.

3. Hardware Resources

| Resource | Usage | Allocation | Justification |
| --- | --- | --- | --- |
| Personal laptops/desktops | Development, testing | High | Primary development environment |
| Limited GPU access | Model training | Medium | Constraint requiring efficient model design |
| Local storage | Dataset handling | High | Required for video processing and storage |

Trade-Off Analysis

A key trade-off was made between model complexity and hardware availability:

- High-performance models (e.g., ResNet, EfficientNet) were considered

- Rejected due to:

  - high computational cost

  - inability to meet real-time constraints

Instead, a lightweight model (MobileNetV3) was selected to:

- ensure real-time inference

- operate efficiently on limited hardware

This decision directly addresses hardware limitation risks and supports scalability.

4. Software Resources

| Tool | Purpose | Allocation | Justification |
| --- | --- | --- | --- |
| Python | Core programming | High | Primary development language |
| OpenCV | Video processing | High | Essential for motion detection and preprocessing |
| TensorFlow / PyTorch | Model training | High | Required for deep learning implementation |
| Flask | Backend APIs | Medium | Lightweight and suitable for real-time services |
| Streamlit | Dashboard & UI | High | Rapid development of interactive dashboard |
| GitHub | Version control | High | Supports collaboration and integration |

Justification

Open-source tools were prioritised to:

- minimise development cost

- support scalability and deployment

- ensure flexibility for future expansion

5. Data Resources

| Data Type | Purpose | Allocation | Justification |
| --- | --- | --- | --- |
| CCTV footage | Training & testing | High | Core dataset for model development |
| Labelled dataset | Model learning | High | Essential for supervised learning |
| Simulated scenarios | Edge-case testing | Medium | Improves robustness |

Data Strategy

Due to limited labelled data (Risk R3), the following techniques were applied:

- data augmentation

- transfer learning

- preprocessing

This ensured improved model generalisation and reduced overfitting.

6. Time Allocation

| Phase | Time Allocation (%) | Focus |
| --- | --- | --- |
| Conceive | 15% | Problem definition, stakeholder requirements |
| Design | 20% | Architecture, model selection |
| Implement | 45% | System development and integration |
| Operate | 20% | Testing, evaluation, refinement |

Justification

The Implement phase required the highest allocation (45%) due to:

- system integration complexity

- debugging and optimisation

- coordination between modules

7. Resource Strategy

A parallel and modular resource allocation strategy was adopted:

- AI, backend, and frontend components developed simultaneously

- continuous integration ensured system coherence

- reduced dependency bottlenecks

Key Influencing Factors

Resource allocation decisions were influenced by:

- Hardware limitations (Risk R11)

- Real-time processing requirements (Risk R8)

- Data availability constraints (Risk R3)

8. Risk-Linked Resource Allocation

Resource planning was directly aligned with key project risks:

- Limited GPU access (R11):
selection of lightweight models

- Real-time performance issues (R8):
optimisation of processing pipelines

- Data limitations (R3):
increased allocation to data preprocessing and augmentation

This integration ensured proactive risk mitigation through resource planning.

9. Resource Cost Estimation

The project followed a low-cost development strategy:

- Software: Open-source (no licensing costs)

- Hardware: Existing personal devices

- Additional costs (future scaling):

  - cloud computing

  - GPU infrastructure

This low-cost prototype approach:

- reduces development barriers

- improves commercial feasibility

- supports transition to a SaaS model

10. Summary

The resource allocation plan demonstrates:

- efficient utilisation of team capabilities

- strong alignment with system architecture and CDIO phases

- effective handling of constraints and risks

- clear support for scalability and commercial deployment

References

- Project Management Institute (2021) The Standard for Project Management and a Guide to the Project Management Body of Knowledge (PMBOK® Guide). 7th edn. Newtown Square, PA: Project Management Institute.