Project Cost Estimation

Project: AI for Environmental Monitoring & Urban Planning

Team: Sabal Nemkul, Thathsara Abesooriya, Syed Bokhari

Duration: 5 months (approx. 22 weeks)

- Labour Costs

| Role | Members | Hourly Rate | Weekly Hours | Duration | Total |
| --- | --- | --- | --- | --- | --- |
| AI / Computer Vision Engineer | Thathsara Abesooriya | £18/hr | 20 hrs | 22 weeks | £7,920 |
| Project Manager / Frontend Developer | Sabal Nemkul | £18/hr | 20 hrs | 22 weeks | £7,920 |
| Frontend Developer & Data Analyst | Syed Bokhari | £18/hr | 20 hrs | 22 weeks | £7,920 |
| Total Labour Cost |  |  |  |  | £23,760 |

- Software & Licensing Costs

| Item | Cost | Notes |
| --- | --- | --- |
| Python / PyTorch / OpenCV | £0 | Open-source, free to use |
| Streamlit (dashboard) | £0 | Open-source, free to use |
| Dataset access | £0 | Free tier used for Trash Dataset V5 |
| GitHub (version control) | £0 | Free tier for academic use |
| Total Software Cost | £0 |  |

- 3. Cloud Services & Infrastructure

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Cloud GPU compute (training) | £120 | ~6–8 hrs GPU training; Google Colab Pro ~£9.99/month (Google, 2025) — actual training done locally, cloud cost included for scalability planning |
| Cloud storage (event logs & database) | £55 | AWS S3 ~£0.023/GB/month × ~10GB × 5 months (AWS, 2025) |
| Total Cloud Cost | £175 |  |

- 4. Hardware Costs

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Local GPU compute (training) | £0 | Used existing team devices |
| CCTV cameras | £180 | For own data collection |
| Dedicated edge processing device (future) | £350 | NVIDIA Jetson Nano ~£350 (NVIDIA, 2025) — included as a future deployment consideration |
| Total Hardware Cost | £350 |  |

- Dataset & Data Acquisition

| Item | Estimated Cost | Notes |
| --- | --- | --- |
| Trash Dataset V5 (Roboflow) | £0 | Publicly available, free to access |
| Additional data collection (future) | £200 | Contingency for future Bradford-specific dataset labelling using tools such as Label Studio |
| Total Data Cost | £200 |  |

- Total Project Budget Summary

| Category | Original Estimate | Revised Estimate |
| --- | --- | --- |
| Labour Costs | £21,120 | £23,760 |
| Software & Licensing | Not itemised | £0 |
| Cloud Services & Infrastructure | £1,500 | £175 |
| Hardware | Not itemised | £350 |
| Dataset & Data Acquisition | Not itemised | £200 |
| Total | £23,120 | £24,485 |