Roles, Responsibilities & RACI Matrix

COS6032 Industrial AI Project  |  Group D25  |  AI for Environmental Monitoring & Urban Planning

1. Roles & Responsibilities

| Team Member | Role | Key Responsibilities |
| --- | --- | --- |
| Thathsara Abesooriya | AI / Computer Vision Engineer | Design and implementation of the detection pipeline, object tracking, and deep learning classification model (MobileNetV3); model optimisation, training, and evaluation. |
| Sabal Nemkul | Project Manager & Frontend Developer | Overall project planning and coordination using Agile/Scrum; sprint management, risk assessment, stakeholder communication, quality assurance, and support in frontend dashboard development, UI/UX design, and data visualisation. |
| Syed Bokhari | Data Analyst & Frontend Developer | Design and implementation of dashboard interface, data visualisation components, analytics features, and user interaction design. |
| Serag El Hejazi | Stakeholder / Client | Provide domain knowledge, validate system requirements, evaluate outputs, and provide feedback on usability and deployment suitability. |

The team structure reflects a multidisciplinary, industry-aligned development approach, enabling parallel development and efficient integration of AI, project management, frontend, and data analytics components.

2. RACI Matrix

R = Responsible (performs the task)   |   A = Accountable (ultimately answerable)   |   C = Consulted (provides input)   |   I = Informed (kept updated)

| Task / Activity | AI Engineer (Thathsara) | Project Manager & Frontend (Sabal) | Data Analyst & Frontend (Syed) | Stakeholder (Serag) |
| --- | --- | --- | --- | --- |
| Problem definition & requirements | C | A/R | C | A |
| Project planning & sprint management | I | A/R | C | I |
| Risk management & quality assurance | C | A/R | C | I |
| Stakeholder communication | C | A/R | I | A |
| System architecture design | R | R | R | C |
| Data collection & preparation | R | C | R | I |
| Model development & training | R | I | C | I |
| Backend | I | C | R | I |
| Frontend dashboard development | C | R | R | I |
| Data visualisation & analytics | C | C | R | I |
| UI/UX design | I | C | R | C |
| System integration & testing | R | R | R | I |
| Performance optimisation | R | I | C | I |
| Deployment preparation | C | R | R | C |
| Documentation & reporting | C | A/R | C | I |
| Final evaluation & feedback | R | A | R | A |

RACI Key:   R = Responsible    A = Accountable    A/R = Accountable & Responsible    C = Consulted    I = Informed