Sprint Backlog & Retrospective

COS6032 Industrial AI Project  |  Group D25  |  AI for Environmental Monitoring

Sprint 0 – Initiation & Planning

Sprint Goal: Establish project foundations and team structure

| PB ID | Sprint Task | Owner | Status |
| --- | --- | --- | --- |
| — | Create mind map | Sabal | Done |
| — | Produce OKR table | Ahmad | Done |
| — | Draft project charter | Thathsara | Done |
| — | Complete risk assessment | Sabal | Done |
| — | Create communication plan | Sabal | Done |
| — | Produce Ishikawa diagram | Ahmad | Done |

Sprint Retrospective

What went well

The team quickly aligned on project scope and responsibilities.

All initial documents were completed on time and to a good standard.

Communication channels and workflows were established early, reducing confusion.

What didn't go well

Some tasks overlapped slightly, causing minor duplication of effort.

Time estimation for documentation tasks was initially inconsistent.

What we learned

Clear task ownership prevents overlap.

Early planning reduces uncertainty in later sprints.

Improvements for next sprint

Break tasks into smaller, clearer units.

Review workload distribution before starting the sprint.

Sprint 1 – Research & Design

Sprint Goal: Complete research and produce initial system design artefacts

| PB ID | Sprint Task | Owner | Status |
| --- | --- | --- | --- |
| PB-8 | Research dashboard design principles | Sabal | Done |
| PB-8 | Produce dashboard wireframes | Sabal | Done |
| PB-3 | Research anomaly visualisation methods | Ahmad (Syed) | Done |
| PB-5 | Research GIS layers and mapping | Thathsara | Done |
| PB-9 | Create use case diagrams | Sabal | Done |
| PB-10 | Create activity diagrams | Sabal | Done |

Sprint Retrospective

What went well

Core research tasks were completed and informed the initial system design.

Wireframes, use case diagrams, and activity diagrams were produced as planned.

Team collaboration improved as roles became clearer.

What didn't go well

Some research tasks felt rushed due to time pressure.

Feedback on diagrams (use case, activity) was delayed, causing minor rework.

Communication gaps led to uneven progress across team members.

What we learned

Early and consistent communication prevents delays.

Allocating more time for research improves quality.

Improvements for next sprint

Schedule mid-sprint check-ins to reduce communication gaps.

Allow buffer time for feedback and revisions.

Sprint 2 – Prototype Development

Sprint Goal: Begin technical development and prepare early prototype

| PB ID | Sprint Task | Owner | Status |
| --- | --- | --- | --- |
| PB-1 | Explore datasets | Ahmad (Syed) | Done |
| PB-1 | Test CV model options (YOLOv8, MobileNetV3, SSD) | Thathsara | Done |
| PB-1 | Begin dashboard layout prototype | Sabal | Done |
| PB-2 | Define integration requirements for filters | Sabal | Done |
| PB-2 | Prepare data pipeline outline | Ahmad (Syed) | Done |

Sprint Retrospective

What went well

Dataset exploration identified suitable sources (TACO, Roboflow Trash Dataset V5).

CV model comparison yielded a clear rationale for selecting MobileNetV3 for prototype stage.

Dashboard prototype provided a visual target for the team.

What didn't go well

Integration requirements were not fully defined before development began.

Data pipeline documentation was incomplete, causing confusion in Sprint 3.

What we learned

Defining integration requirements early avoids rework.

Prototype feedback loops should be shorter.

Improvements for next sprint

Complete integration documentation before moving to next sprint.

Conduct a brief demo of prototype at end of sprint for stakeholder feedback.

Sprint 3 – Evaluation & Refinement

Sprint Goal: Prepare evaluation plan and refine prototype

| PB ID | Sprint Task | Owner | Status |
| --- | --- | --- | --- |
| PB-3 | Refine anomaly visualisation | Thathsara | Done |
| PB-1 | Improve dashboard interactions | Sabal | Done |
| PB-4 | Improve detection details panel | Ahmad (Syed) | Done |
| PB-6 | Integrate and refine heatmap overlay | Sabal | Done |
| PB-7 | Prepare summary report logic | Ahmad (Syed) | Done |
| — | Create experiment design & define evaluation metrics | Thathsara | Done |
| — | Prepare user testing plan | Sabal | Done |

Sprint Retrospective

What went well

Dashboard interactions were significantly improved following user feedback.

Heatmap overlay integration added strong visual value to the prototype.

Evaluation metrics (Accuracy, Precision, Recall, F1) were formally defined.

What didn't go well

User testing plan was prepared late in the sprint, limiting testing time.

Some evaluation tasks required revisiting Sprint 2 code, adding overhead.

What we learned

Evaluation planning should begin alongside implementation, not after.

User testing feedback is most valuable when gathered iteratively.

Improvements for next sprint

Integrate evaluation checkpoints into every sprint from the start.

Allocate dedicated time for user/stakeholder testing in each sprint.

Sprint 4 – Finalisation & Reporting

Sprint Goal: Complete final deliverables and prepare for exhibition submissio

| PB ID | Sprint Task | Owner | Status |
| --- | --- | --- | --- |
| PB-7 | Finalise summary report output | Ahmad (Syed) | Done |
| PB-8 | Finalise wireframes for appendix | Sabal | Done |
| PB-9 | Finalise use case diagrams | Sabal | Done |
| PB-10 | Finalise activity diagrams | Thathsara | Done |
| — | Write final group work evidence report | Sabal | Done |
| — | Prepare group exhibition poster | Ahmad (Syed) | Done |
| — | Prepare presentation slides & demo | Sabal & Thathsara | Done |
| — | Final proofreading | All | Done |
| — | Finalise GitHub repository & README | Thathsara | Done |

Sprint Retrospective

What went well

All final deliverables were completed ahead of the submission deadline.

GitHub repository was well-organised and fully documented.

Group poster clearly communicated the CDIO phases and system architecture.

What didn't go well

Final proofreading was rushed due to time pressure near deadline.

Demo rehearsal could have been conducted earlier to identify issues.

What we learned

Building in buffer time for the final sprint prevents last-minute pressure.

Rehearsing the demo in a realistic environment improves confidence

- Improvements for next sprint

For future projects, schedule a full demo rehearsal at least one week before the event.

Distribute proofreading responsibilities earlier in the sprint.

COS6032 Industrial AI Project  |  Group D25: Thathsara Abesooriya, Syed Bokhari, Sabal Nemkul  |  April 2026