Sprint Plan

| Sprint No. | Sprint | Sprint Goal | Sprint Tasks | Deliverables | Team Members Involved | Scrum Master | Meeting Dates | Sprint Review |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0 | Initiation & Planning | Establish project foundations and team structure | • Create mind map • Produce ORK table • Draft project charter • Complete risk assessment • Create communication plan • Produce Ishikawa diagram | • Mind map • ORK table • Project charter draft • Risk assessment • Communication plan • Ishikawa diagram | Sabal Ahmad Thathsara Sabal & Ahmad Sabal Sabal | Sabal | Weekly standups – Monday (12:30 – 1:00 pm) Weekly progress updates – Friday(8am – 10 am) | The team completed all initiation tasks, including early planning documents and risk identification. The project scope and direction were agreed, and the team was aligned to begin design work in the next sprint. |
| 1 | Research & Design | Complete research and produce initial system design artefacts | • Research dashboard design principles • Research anomaly visualisation methods • Research GIS layers and mapping • Create use case diagrams • Create activity diagrams • Produce dashboard wireframes | • Use case diagrams • Activity diagrams • Dashboard wireframes • Research summaries | Sabal Ahmad Thathsara Thathsara & Sabal Sabal Sabal | Sabal |  | Core research tasks were completed and informed the initial system design. Wireframes, use case diagrams, and activity diagrams were produced as planned. Team collaboration improved as roles became clearer. Some research felt rushed due to time pressure and feedback on diagrams caused minor rework. |
| 2 | Prototype Development | Begin technical development and prepare early prototype | • Explore datasets • Test CV model options • Begin dashboard layout prototype • Define integration requirements • Prepare data pipeline outline | • Early dashboard prototype • Dataset shortlist • CV model comparison notes | Ahmad Thathsara Sabal Thathsara Ahmad | Thathsara |  | Dataset exploration identified Trash Dataset V5 as the most suitable option. CV model comparison confirmed MobileNetV3 as optimal for real-time performance. Dashboard prototype provided clear visual direction for Sprint 3. CV model testing took longer than estimated due to hardware limitations. |
| 3 | Evaluation & Refinement | Prepare evaluation plan and refine prototype | • Create experiment design • Define evaluation metrics • Improve dashboard interactions • Refine anomaly visualisation • Prepare user testing plan | • Experiment design figures • Updated dashboard prototype • Evaluation plan | Thathsara Ahmad Sabal Ahmad Thathsara | Ahmad |  | Anomaly visualisation and heatmap overlay successfully integrated. Model evaluation on own CCTV footage confirmed 92% classification accuracy, exceeding the 80% target. GitHub pull requests and peer code reviews improved code quality throughout the sprint. |
| 4 | Finalisation & Reporting | Complete final report and prepare submission | • Write final report • Refine/Finalise GitHub page • Prepare group poster • Prepare presentation slides • Final proofreading | • Final report • GitHub • Group poster • Presentation slides | Sabal Thathsara Ahmad Sabal & Thathsara All | Sabal |  | All final deliverables completed within the sprint window. Team coordination was strong during the final push. Poster and presentation slides produced on schedule for the exhibition on 21 April 2026. Final sprint was compressed into one week creating time pressure, reinforcing the value of earlier documentation throughout the project |